|  |  |
| --- | --- |
| **Project Details** | |
| Year: | 2014 |
| Parent Department: | Dept of Housing, local government and Heritage |
| Name of Contracting Body: | Cork City Council |
| Name of Project/Description: | Applications for Public Funding for the Development and Operation of a Multifunctional Event Centre in Cork City |
| **Procurement Details** | |
| Advertisement Date: | 14/08/14 Updated by VEAT Notice, December 2019 |
| Tender Advertised in: | OJEU and subsequently updated by an OJEU VEAT notice in 2019 |
| Awarded to: | Preferred Bidder Status Only |
| EU Contract Award Notice Date: | Not yet awarded |
| Contract Price: | Contract not yet signed |
| **Progress** | |
| Start Date: | 2024 |
| Expected Date of Completion per Contract: | Contract not yet signed, expected completion  date 2027 |
| Spend in Year under Review: | €131,410 |
| Cumulative Spend to End of Year: | € 1,615,128 |
| Projected Final Cost: | €57 million |
| Value of Contract Variations: | N/A |
| Date of Completion: | 10 years from date of commencement of operations |
| **Outputs** | |
| Expected Output on Completion (E.G. XX kms of Road, No of units etc) | Operational Event Centre |
| Output Achieved to date  (E.G. X kms of Roads, No of Units etc) | N/A |

|  |  |
| --- | --- |
| **Project Details** | |
| Year: | 2023 |
| Parent Department: | Infrastructure |
| Name of Contracting Body: | Cork City Council |
| Name of Project/Description: | Glashaboy River (Glanmire/Sallybrook) Drainage Scheme Main Works Contract |
| **Procurement Details** | |
| Advertisement Date: | 23/01/2023 |
| Tender Advertised in: | Etenders/TED |
| Awarded to: | Sorensen Civil Engineering |
| EU Contract Award Notice Date: | Published on Etenders on 08/06/2023 |
| Contract Price: | €20,495,058.19 |
| **Progress** | |
| Start Date: | June 2023 |
| Expected Date of Completion per Contract: | January 2026 |
| Spend in Year under Review: | € 5,442,150 |
| Cumulative Spend to End of Year: | € 6,486,638 |
| Projected Final Cost: | €20,495,058.19 |
| Value of Contract Variations: | N/A |
| Date of Completion: | 2026 |
| **Outputs** | |
| Expected Output on Completion  (E.G. XX kms of Road, No of units etc) | Flood Relief scheme for Glanmire and Sallybrook area and environs |
| Output Achieved to date  (E.G. X kms of Roads, No of Units etc) | Construction works have commenced. |

|  |  |
| --- | --- |
| **Project Details** | |
| Year: | 2023 |
| Parent Department: | Housing Capital |
| Name of Contracting Body: | Cork City Council |
| Name of Project/Description: | Poulavone Housing Project |
| **Procurement Details** | |
| Advertisement Date: | 19/05/2022 |
| Tender Advertised in: | Etenders/TED |
| Awarded to: | Murnane O’Shea |
| EU Contract Award Notice Date: | 13/01/2023 |
| Contract Price: | 16,787,270.69 |
| **Progress** | |
| Start Date: | 18/11/2022 |
| Expected Date of Completion per Contract: | 15/07/2024. |
| Spend in Year under Review: | € 13,374,791 |
| Cumulative Spend to End of Year: | €624,877 |
| Projected Final Cost: | € 16,818,581 |
| Value of Contract Variations: | €115,143.92 |
| Date of Completion: | Not yet completed |
| **Outputs** | |
| Expected Output on Completion  (E.G. XX kms of Road, No of units etc) | 64 Social Housing Units |
| Output Achieved to date  (E.G. X kms of Roads, No of Units etc. | Site Establishment, foundations, |
|  |  |

|  |  |
| --- | --- |
| **Project Details** | |
| Year: | 2023 |
| Parent Department: | TI |
| Name of Contracting Body: | Cork City Council |
| Name of Project/Description: | Mahon Cycle Scheme |
| **Procurement Details** | |
| Advertisement Date: | 08/09/2023 |
| Tender Advertised in: | Etenders(TED) |
| Awarded to: | McGinty & O’Shea Ltd. |
| EU Contract Award Notice Date: | Letter of Acceptance Issued 05.12.2023 |
| Contract Price: | € 13,470,217.84 incl of 13.5% VAT |
| **Progress** | |
| Start Date: | Dec 2023 |
| Expected Date of Completion per Contract: | Q3 2025 |
| Spend in Year under Review: | € 1,008,002 |
| Cumulative Spend to End of Year: | € 1,297,351 |
| Projected Final Cost: | € 17,000,000 |
| Value of Contract Variations: | N/a |
| Date of Completion: | TBC |
| **Outputs** | |
| Expected Output on Completion  (E.G. XX kms of Road, No of units etc) | 6 km of Complete Street Renewal & New Segregated Cycle Infrastructure |
| Output Achieved to date  (E.G. X kms of Roads, No of Units etc) | Works Ongoing |